MEMBER 2: COMPUTER VISION & VIDEO ANALYTICS ENGINEER

AI-Based Exam Monitoring & Malpractice Identification System

1. ROLE OVERVIEW

Primary Responsibility
Design, implement, test, and document all video-based intelligence used by the system to extract objective behavioral signals from exam hall footage.

What this role does NOT do

- No decision-making on cheating

- No intent inference

- No emotion or psychological modeling

- No identity verification

The vision module is a sensor, not a judge.

2. CORE RISK ANALYSIS

Core Risk if Done Poorly

❌ False accusations
❌ Unreliable system outputs
❌ Academic overclaiming
❌ Loss of trust by invigilators

Risk Mitigation Strategy

| Risk | Mitigation |
| --- | --- |
| False positives | Temporal consistency + confidence thresholds |
| Scope creep | Locked Detection Scope Document |
| Bias / noise | Controlled assumptions + testing |
| Overclaiming | Explicit OUT-OF-SCOPE declaration |

3. WEEK OBJECTIVE (SUCCESS CRITERIA)

By the end of Day 7, the system must deliver:

✔ Modular video AI components
✔ Clearly defined outputs
✔ Standardized event schema
✔ Documented limitations
✔ Backend-ready integration

DAY 1 — DATA & PROBLEM DEFINITION (CRITICAL)

3.1 Detection Scope Document (NO SCOPE CREEP)

IN SCOPE (Only Observable, Physical Signals)

| Category | Description | Why Allowed |
| --- | --- | --- |
| Face detection | Detect presence of a face | Needed for tracking |
| Head orientation | Yaw & pitch angles | Physical, measurable |
| Body posture | Torso direction, lean | Non-invasive |
| Seat exit | Leaving assigned seat | Clear rule violation |
| Prohibited objects | Phone detection | Policy-based |

OUT OF SCOPE (Explicitly Excluded)

| Category | Reason |
| --- | --- |
| Eye gaze cheating | Too noisy, unreliable |
| Emotion detection | Ethically weak, inaccurate |
| Intent inference | Non-observable |
| Thought prediction | Scientifically invalid |

📌 Academic Justification
This aligns with behavioral analysis, not cognitive inference.

3.2 Video Assumption Document

These assumptions define operational boundaries.

Camera & Environment Assumptions

| Parameter | Assumption |
| --- | --- |
| Camera height | 2.5–3 meters |
| Camera angle | Fixed, slightly downward |
| Distance | 2–6 meters from students |
| Lighting | Indoor, variable but stable |
| FPS | 15–30 FPS |
| Resolution | ≥ 720p |

📌 Why this matters
All model performance claims are valid only under these assumptions.

DAY 2 — FACE & TRACKING PIPELINE

4.1 Face Detection (NOT Recognition)

Purpose

Detect presence of faces, not identity.

Algorithms Used

- MediaPipe Face Detection (fast, real-time)

- OR MTCNN (robust to angles)

Output

{

"frame_id": 10234,

"bbox": [x, y, w, h],

"confidence": 0.91

}

4.2 Student Tracking (Critical)

Why Tracking is Required

- Behavior = temporal

- Single-frame detection is meaningless

Algorithm

- SORT / DeepSORT

- Uses motion + bounding box continuity

Tracking Concept Diagram

Frame t      Frame t+1     Frame t+2

[Face A] ──▶ [Face A] ──▶ [Face A]

ID 3         ID 3         ID 3

📌 Important
Tracking ID ≠ Student identity
Tracking ID = Temporary exam-session reference

DAY 3 — BEHAVIORAL FEATURE EXTRACTION (CORE RESEARCH)

5.1 Pose Estimation & Features

Pose Engine

- MediaPipe Pose / OpenPose

Extracted Features

| Feature | Description |
| --- | --- |
| Head yaw | Left-right rotation |
| Head pitch | Up-down movement |
| Torso orientation | Body facing direction |
| Seat occupancy | Seated vs standing |
| Movement frequency | Motion intensity |

5.2 Behavioral Feature Vector

Each student generates a numerical vector:

[head_yaw, head_pitch, torso_angle, seat_status, movement_rate]

This makes behavior:
✔ Measurable
✔ Comparable
✔ Loggable

5.3 Temporal Windowing (Anti-Noise)

Sliding Windows

- 30 seconds

- 60 seconds

Why?

Single-frame anomalies ≠ suspicious behavior.

Example

Time ───────────────────────────▶

|---30s Window---|

Head turns: 18

Seat exits: 0

Phone detected: 0

DAY 4 — OBJECT DETECTION (PHONES)

6.1 Object Detection Model

Model

- YOLOv5 / YOLOv8

Restricted Classes

- mobile_phone ONLY

Confidence Threshold

- ≥ 0.6 (configurable)

6.2 Temporal Consistency Rule

Rule
Object must appear in N consecutive frames (e.g., N ≥ 10).

Diagram

Frame:   1  2  3  4  5  6  7

Phone:   ❌ ❌ ✔ ✔ ✔ ✔ ✔

Valid?        ❌ ❌ ❌ ✔ ✔

📌 Prevents:

- False positives

- Reflections

- Accidental gestures

DAY 5 — EVENT GENERATION & STANDARDIZATION

7.1 Event Philosophy

The vision module does not accuse.
It reports events.

7.2 Standardized Event Schema

Matches Project Lead specification:

{

"event_type": "PHONE_DETECTED",

"confidence": 0.87,

"timestamp": "2026-02-03T10:42:12",

"camera_id": "CAM_01",

"student_id": "TRACK_12"

}

Event Types Produced

- HEAD_TURN_EXCESS

- SEAT_EXIT

- PHONE_DETECTED

- ABNORMAL_MOVEMENT

DAY 6 — PERFORMANCE & FAILURE TESTING

8.1 Test Scenarios

| Scenario | Tested? |
| --- | --- |
| Occlusion | ✔ |
| Lighting changes | ✔ |
| Crowded seating | ✔ |
| Partial face visibility | ✔ |

8.2 Known Limitations (MANDATORY DISCLOSURE)

| Limitation | Reason |
| --- | --- |
| Cannot detect eye gaze | Camera resolution |
| Cannot infer intent | Non-observable |
| Sensitive to extreme occlusion | Vision constraint |
| Needs stable camera | Tracking dependency |

📌 Academic Integrity Rule
Every limitation is documented.

DAY 7 — DOCUMENTATION & HANDOFF

9.1 Documentation Contents

✔ Algorithm explanations
✔ Parameter thresholds
✔ Failure cases
✔ Integration instructions

9.2 Backend Integration Contract

Vision Module Outputs

Video → Detection → Tracking → Features → Events → Backend

Responsibility Boundary

- Vision = Evidence generation

- Backend = Aggregation & scoring

- Human = Final judgment

FINAL SYSTEM DIAGRAM (VISION SCOPE)

Camera Feed

↓

Face Detection

↓

Tracking (ID assignment)

↓

Pose & Object Detection

↓

Feature Extraction

↓

Temporal Analysis

↓

Event Generation

↓

Backend API

Responsibilities:

- Video AI modules

- Face detection & verification

- Pose tracking & behavioral analysis

- Object detection

Tools:

- OpenCV → video capture & preprocessing

- MediaPipe / MTCNN → face & pose detection

- YOLOv5 / YOLOv8 → object detection

- SORT / DeepSORT → tracking

- LabelImg → dataset annotation

- PyTorch / TensorBoard → model training & evaluation

- Workflow Position: Processes video frames → generates visual AI events → sends to backend fusion.

END GOALS ACHIEVED

✔ Scientifically defensible
✔ Ethically safe
✔ Academically honest
✔ Technically modular
✔ Backend-ready