Member 1: Project Lead & System Architect

DAY 1 — SCOPE LOCKING & REQUIREMENTS FREEZE

1.1 Scope Definition Document (Scope Contract)

System Title: AI-Assisted Offline Exam Monitoring and Malpractice Identification System

Purpose To design and implement an AI-assisted decision-support system for monitoring physical examination halls, aiding human invigilators in detecting suspicious behavior without automating disciplinary actions.

In Scope

- Physical, offline examination environments

- Fixed-position CCTV cameras and ceiling microphones

- AI-assisted behavioral analysis (decision support only)

- Human-in-the-loop review and confirmation

- Deployment in a single exam room with scalability to multiple halls

Out of Scope

- Online or remote proctoring

- Fully automated punishment or decision-making

- Eye-gaze or eye-tracking-based cheating inference

- Speech-to-text or semantic speech content analysis

- Long-term or continuous biometric data storage

Scope Control Rule: Any feature not explicitly listed under In Scope is considered excluded.

1.2 Functional Requirements (FRs)

- FR-01: The system shall capture real-time video streams from multiple fixed cameras.

- FR-02: The system shall perform event-based face verification for identity consistency.

- FR-03: The system shall track observable student behavior over time.

- FR-04: The system shall detect the presence of prohibited physical objects.

- FR-05: The system shall detect abnormal audio activity without speech recognition.

- FR-06: The system shall fuse visual and audio events into unified observations.

- FR-07: The system shall generate confidence-scored alerts.

- FR-08: The system shall display alerts on an invigilator dashboard.

- FR-09: The system shall generate post-exam analytical reports.

1.3 Non-Functional Requirements (NFRs)

- Real-time alert latency shall be less than 2 seconds.

- The system shall scale horizontally with the number of cameras.

- All personal data handling shall follow privacy-by-design principles.

- Failure in one module shall not crash the entire system.

Deliverables (Day 1): Scope Definition, FR/NFR List

DAY 2 — SYSTEM ARCHITECTURE DESIGN

2.1 Architecture Style

Chosen Style: Modular, microservice-inspired architecture with centralized orchestration.

Rationale:

- Independent development of modules

- Fault isolation

- Scalability without architectural redesign

High-Level Components

- Input Layer – Cameras and microphones

- Pre-processing Layer – Frame sampling, noise filtering

- AI Modules – Vision AI, Audio AI

- Event Aggregator – Central event queue

- Fusion & Decision Engine – Multi-modal scoring

- Dashboard Interface – Human review

- Storage Layer – Short-term logs and reports

2.2 Data Flow Description (DFD Level 1)

- Video Stream → Video Preprocessing → Vision AI → Event Messages

- Audio Stream → Audio Preprocessing → Audio AI → Event Messages

- Event Messages → Fusion Engine → Alerts

- Alerts → Dashboard & Report Generator

Data Types: Frames, Audio Chunks, JSON Events

2.3 Processing Order (Fixed)

- Stream capture

- Pre-processing

- AI inference

- Event generation

- Fusion and confidence scoring

- Alert generation

- Human review

Deliverables (Day 2): Architecture description, DFD, processing order

DAY 3 — SCALABILITY & RESOURCE STRATEGY

3.1 Camera Abstraction Layer

Each camera is abstracted as an independent processing unit.

Camera Interface Fields:

- CameraID

- StreamURL

- FrameRate

- Resolution

- Timestamp

Design Rule: One camera equals one pipeline.

3.2 CPU vs GPU Routing Policy

- ≤ 2 cameras: CPU execution

2 cameras: GPU acceleration

- Object detection tasks: GPU priority

- Audio processing: CPU only

3.3 Load Balancing Strategy

- AI modules operate independently

- Event queue buffers system load

- Module failure does not cascade

Deliverables (Day 3): Scalability section, routing policy

AY 4 — MODULE INTEGRATION & SYNCHRONIZATION

4.1 Global Event Schema

{

"timestamp": "ISO-8601",

"camera_id": "CAM01",

"student_id": "STU12",

"event_type": "HEAD_TURN",

"confidence": 0.82

}

All AI modules must emit events in this format.

4.2 Time Synchronization Policy

- All timestamps use UTC

- Audio-video alignment window: ±500 ms

- Event fusion based on temporal overlap

4.3 Failure Isolation Rules

- Vision module failure does not stop audio analysis

- Audio failure does not stop vision analysis

- Fusion engine handles missing inputs gracefully

Deliverables (Day 4): Event schema, sync and failure policies

DAY 5 — API & BACKEND ORCHESTRATION

5.1 API Endpoint Specification (Conceptual)

- /video/stream – Register and manage video feeds

- /audio/stream – Register and manage audio feeds

- /events/submit – Receive AI-generated events

- /alerts/get – Fetch real-time alerts

- /reports/generate – Produce post-exam reports

Authentication: Role-based (Admin, Invigilator)

5.2 Repository Structure

/ai-modules

/backend

/frontend

/docs

/tests

README.md Contents: System overview, architecture summary, module roles

Deliverables (Day 5): API spec, repository layout

DAY 6 — DOCUMENTATION & UML

UML Diagrams (Described)

- Use Case Diagram: Invigilator monitors exam, reviews alerts, generates reports

- Component Diagram: Shows all system modules and interactions

- Sequence Diagram: Camera → AI → Event → Fusion → Alert → Invigilator

System Design Chapter Draft (Chapter 3)

- Introduction

- Architectural Overview

- Module Descriptions

- Data Flow Mechanism

- Scalability Strategy

- Ethical and Privacy Safeguards

Deliverables (Day 6): UML set, Chapter draft

DAY 7 — REVIEW, ALIGNMENT & RISK CONTROL

7.1 Team Alignment Checklist

- Unified event schema

- Fixed processing order

- Strict scope adherence

7.2 Risks & Limitations

- Camera occlusion

- Environmental noise

- Poor lighting conditions

- Limited compute resources

- Privacy and consent concerns

7.3 Final Review Principles

- No claims of AI autonomy

- Human decision-making emphasized

- Conservative, defensible claims only

Responsibilities: System design, modular architecture, orchestration, documentation

Tools:

- StarUML → system & UML diagrams

- Python → orchestrating backend workflows

- FastAPI → coordinating module APIs

- Trello / Excel / Word → project management & documentation

- Workflow Position: Oversees all layers; ensures data flows smoothly from input → AI → dashboard → storage.