Member 5: Frontend & Dashboard Engineer – Full Documentation

Primary Responsibility:

- Build a user-centric dashboard for invigilators monitoring exams.

- Ensure human trust and usability in the system.

- Present alerts, live feeds, and reports in a clear, actionable way.

Core Risk:

- If the dashboard is confusing or overloaded, invigilators may ignore alerts or fail to notice suspicious behavior.

Week Objective

Deliver a low-cognitive-load dashboard that gives invigilators the exact information they need in real time.

Day-by-Day Breakdown

DAY 1 — User Requirements

Goal: Identify exactly what invigilators need from the dashboard.

Steps:

- Interview invigilators to understand:

  - Critical information (alerts, evidence, timelines)

  - What causes distraction or confusion

- Define “must-have” vs “nice-to-have” features

- Record negative requirements (things invigilators do not want)

Deliverable:
✔ Clear user requirements list.

Example Table:

| Requirement Type | Details |
| --- | --- |
| Must-Have | Live video feed of students, real-time alerts, evidence panel, confidence scores |
| Nice-to-Have | Customizable themes, dark mode |
| Avoid | Overloaded notifications, complicated menus |

DAY 2 — Wireframes (Figma)

Goal: Translate user requirements into visual design.

Key Components:

- Live Feed Panel: Stream students’ video feeds in a grid view

- Alert Panel: Show active alerts with confidence levels

- Evidence View: Access snapshots, recorded clips, or screenshots

Deliverable:
✔ Interactive UI wireframes in Figma

Wireframe Diagram:

+-----------------------+---------------------+

|      Live Feed        |      Alert Panel    |

| [Student Videos Grid] | [Alert List & Conf]|

+-----------------------+---------------------+

|       Evidence View (Expandable)         |

| [Snapshots / Clips / Notes]             |

+----------------------------------------+

DAY 3 — Dashboard Implementation

Goal: Build a functional live dashboard.

Tools / Technologies:

- React.js for frontend

- Socket.IO / WebSockets for real-time updates

- Material-UI / TailwindCSS for clean styling

- REST API for fetching reports and alerts

Deliverable:
✔ Live dashboard showing:

- Live video feeds

- Active alerts

- Basic controls (mute, zoom, highlight)

Component Diagram:

Frontend (React.js)

│

├── LiveFeedComponent

│     └── VideoStreamGrid

├── AlertPanelComponent

│     └── AlertItem

├── EvidenceViewComponent

│     └── SnapshotList / VideoClipList

└── ReportsComponent

└── TimelineTable / SummaryTable

DAY 4 — Alert Handling

Goal: Ensure invigilators can interact with alerts efficiently.

Features:

- Accept or dismiss alerts

- Show confidence score for AI-detected anomalies

- Sort and filter alerts by severity, time, or confidence

Deliverable:
✔ Interactive alert UI

Flow Diagram:

[New Alert]

│

▼

[Dashboard Alert Panel]

│

┌─┴─────────┐

│           │

[Accept]    [Dismiss]

│           │

▼           ▼

[Mark Evidence / Notes] → [Update Reports]

DAY 5 — Reports

Goal: Provide invigilators and admins with summary insights.

Features:

- Timeline view of alerts and student activity

- Summary tables with counts, severity, and confidence

- Exportable reports (PDF/CSV)

Deliverable:
✔ Reports UI

Report Diagram:

Timeline View:   [Time] -----> [Alert Markers] -----> [Evidence]

Summary Table:   | Student | #Alerts | High Conf | Status |

DAY 6 — Usability Testing

Goal: Test dashboard in realistic scenarios.

Process:

- Simulate exams with multiple student feeds

- Observe invigilators interacting with the dashboard

- Gather feedback on usability and clarity

- Improve layout, color-coding, and alert presentation

Deliverable:
✔ UX improvements based on real-world feedback

UX Improvement Examples:

- Highlight active alerts in red

- Use collapsible sections to reduce cognitive load

- Add tooltip explanations for confidence scores

DAY 7 — Documentation

Goal: Provide complete documentation for future developers and users.

Contents:

- User Guide – How invigilators interact with the dashboard

- Developer Documentation – Code structure, API endpoints, component hierarchy

- Diagrams – Wireframes, component diagram, alert handling flow

- Setup Instructions – Installing, running, and configuring the dashboard

Deliverable:
✔ Frontend documentation

Frontend Architecture Overview

High-Level Architecture Diagram:

┌─────────────┐

│   Backend   │

│  (Python/AI │

│   Logic + DB)│

└─────┬───────┘

│

WebSocket / REST API

│

┌─────┴─────┐

│ Frontend  │

│  React.js │

└─────┬─────┘

│

┌───────────┴───────────┐

│ LiveFeed | AlertPanel | Evidence | Reports │

└───────────────────────┘

- Responsibilities: Human-facing dashboard, alert management, reporting

- Tools:

  - React.js → live dashboard

  - Tailwind CSS → UI styling

  - Chart.js → behavior visualization & timelines

  - WebSockets → real-time updates

  - Axios → API integration

  - Figma → UI prototyping

- Workflow Position: Displays live alerts, confidence scores, post-exam reports; allows manual invigilator input.